Initial steps to asset database creation:

- Review existing database

- Review other forms, lists, maintenance records

- Review UDFCD studies

- Review GIS system

Initial steps in organizing data:

- Create Naming convention for assets

- Naming convention for streams, reaches, structures, etc.

- Create data model with fields reflecting all size, material, conditions, location, capacity, and others.

- Create other conventions, such as asset conditions rating system, source of data, data reliability rating, etc.

- Create data logging and input forms

Create framework for GIS basin and asset connectivity:

- Establish basin linking within GIS.

- Import UDFCD basin lines.

- Break down basins into smaller components

Tasks related to asset conditions evaluation:

- Establish minimum basin size for asset evaluation and naming

- Develop simplified field inspection and data gathering methods

- Develop hydraulic capacity simplified rating criteria.

- Consider developing simplified runoff procedure.

Develop a priority list of asset conditions evaluation based on:

- existing UDFCD studies

- maintenance records with respect to flooding

- historic knowledge of floods

- discussions with Aurora staff

Create list of priorities

Implement and execute initial field recon and office asset evaluation based on highest priorities, and as allowed by the Phase II Scope

To conclude Phase II, provide list of data gaps based on work done to date, and provide recommended means of acquiring data.